1 Introduction

1.1 Purpose and Scope

The purpose of this project is to deliver a completely functional robot to be working in a city that has been struck by a natural disaster. The activities involved to complete the project are: requirements analysis of, design and build the system of the robot according to the client’s requirements.

The scope of the project involves designing and building a system that allows the robot to mark road closures in order to prevent people from entering these areas. Moreover, the robot will be able to generate a map that shows the locations of the roads and closed areas. Any task that is not related to developing the system will be out of the scope.

1.2 Assumptions and constraints

The assumptions that shall be considered to build the project are:

- The software shall be compatible with most of the OSs (Windows vista, 7&8, Mac OSX and Linux)

- The robot shall be programmed using leJOS Mindstorm

- The machine, which will control the robot, shall have Bluetooth and USB connection devices

- The machine, which will control the robot, shall have software for compiling and uploading code to the robot

- The machine shall also have the java packages needed to run the program

The constraints that shall be considered to build the project are:

- Time

  - The project shall be completely delivered in one semester

  - The freezing time for the project is in week 13

- Resources and file sharing

  - The team members shall submit their files using SVN control system

  - Reused codes shall not exceed 10% of the total project

- Team

  - The group that will develop the program shall consist of 6 members

  - The group shall have at least one group meeting a week

1.3 Project deliverables

The following table shows the project deliverables and their due dates

| Deliverable | Due Date |
| --- | --- |
| Team Poster | 12 August 2013 |
| SRS | 26 August 2013 |
| SPMP | 9 September 2013 |
| SDD | 20 September 2013 |
| User Manual. Final SRS, SPMP, SDD and Testing report | 23 October 2012 |

1.4 Evolution of the plan

- The team members shall make decisions regarding any change in the project plan

- The team shall approve any change to the plan at the specified meeting schedules

2 References

- Alhulayfi, A &others 2012, ‘Project Requirements Specifications: Developing A Website for A SALeather Co’, Flinders University.

- ISTQB GUIDE 2013, ‘What is Waterfall model- advantages, disadvantages and when to use it?’http://istqbexamcertification.com/what-is-waterfall-model-advantages-disadvantages-and-when-to-use-it/.

- Sheng, M 2013, ‘Lecture slides: Software Engineering Process Models’, University of Adelaide.

3 Definitions

- SVN: Version Control System

- SRS: System Requirements Specification

- SPMP: Software Project Management Plan

- SDD: Software Design Document

4 Project organization

4.1 Roles and responsibilities

Members of the group are given certain roles and responsibilities according to their specialties and where they high the high level of skills. The reason behind that is to guarantee a quality project and fair distribution between the members. However, it is required from each member of the team to contribute in every major task of the project.

4.1.1 Project Manager (Yifei Pei)

The project manager is in charge of the successful planning, execution, monitoring and control of the project. He shall also ensure fair contributions of all team members and make sure deadlines of project milestones are met and on time. In addition, the project manager shall ensure that project objectives and deliverables are fully defined, documented, supported and agreed by the team members.

4.1.2 Documentation Manager (Abdulaziz Alhulayfi)

The documentation manager is responsible for formatting and organizing all documents required for the project. He shall also be in charge of collecting the documents from other members and submitting them to the lecturers when needed.

4.1.3 Hardware Manager (Jianqui Li)

The hardware manager’s role in the project is to ensure all tools required for the project are provided and functioning properly. Moreover, the hardware manager shall be in charge of the robot assembly and storage. He shall keep all hardware and tools in the safety lockers that are provided by the school.

4.1.4 Test Manager (Yu Hong)

The test manager is in charge of the overall testing of each programing task to ensure errorless codes. Test manager shall also be able to allocate testing tasks to other members accordingly

4.1.5 Software Manager (Matthew Noster)

The Software manager is in charge of the overall performance of the software related aspects. He also shall be responsible for the general programs uploading and leJOS firmware. The software manager shall be able to assign different software tasks the team members according to their specialty.

4.1.6 Quality Manager (Bowen Tro)

The quality manager shall be responsible for the general design of the system and it’s architecture. He shall also ensure that the project is meeting the qualities as expected. The quality manager shall also design an efficient and good quality robot shape.

5 Risk Management Plan

In a technological sense, risk can be defined as the expectation of an event’s occurrence that might affect the system in a negative way. Therefore to avoid or at least manage these risks, our team has constructed a risk management plan that defines 6 types of risks:

1. Technology risks

2. Tool risks

3. Team risks

4. Requirement risks

5. Organizational risks

6. Estimation risks

Risks shall be identified as numbers with 4 integers. The risks management plan shall have 4 characters and they are as follows:

- Description: Risk details

- Probability: The likelihood of the risk to happen

• Three levels: Low/Moderate/High

- Effect: The possible level of effect that the risk shall do to the system.

• Four levels: Tolerable/Moderate/Serious/Catastrophic

- Management strategy: The steps that the group shall follow to avoid the occurrence of that risk

5.1 Technology Risks

R001 Problems using new technology

Description: There may be new technologies to some of the group members and these technologies are very important to use in the various phases of the project. Examples that can involve new technologies are: communicating with devices, learning new protocols, working with leJOS software, uploading programs etc.

Probability: Moderate

Effect: Catastrophic

Management strategy: The team shall begin working with robot and associated tools as soon as possible. Moreover, the team shall be familiar with how the devices can be connected.

R002 Device doesn’t function properly or damaged

Description: It is very necessary for the project success to have devices working properly and undamaged. Otherwise, there could be inconvenient delays, which will affect the team progressing.

Probability: Low

Effect: Serious

Management strategy: The team shall check all parts on the receipt of the kit; the team shall also take due care with equipment. In case of device damage or dysfunction, the team shall alert lecturers as soon as possible for replacement, liaise with lecturers to reschedule any missed presentations, etc.

R003 Software has defects

Description: The software that shall be used for this particular project is leJOS software and it could be difficult for the group members to fix any defects due to the leJOS complexity; so this risk could be annoying for the group to do other tasks.

Probability: Low

Effect: Moderate

Management strategy: The team shall begin working with robot and associated tools as soon as possible. The team shall also program according the requirements given and familiarize themselves with the software.

5.2 Tool Risks

R004   Necessary tools are not provided

Description: The project requires a number of useful tools and they critical to some phases of the project, so by not providing these tools the team could struggle in completing the project as expected in terms of time and quality.

Probability: Low

Effect: Serious

Management strategy: The team shall make sure the necessary tools for the project are provided and functioning properly. The team shall make sure the tools required for the project have been specified.

R005 Improper/ poor use of tools

Description: The project could be affected negatively if one or more members use the required tools improperly or use it in unprofessional way.

Probability: Moderate

Effect: Serious

Management strategy: Each team member shall immediately begin researching and using the required tools. If the team faces in difficulties, members shall seek assistance from someone proficient in using the tools.

R006 Bluetooth/Radio frequency errors

Description: For this particular project, Bluetooth connection is the required method to connect the robot with the PC, so errors regarding this aspect could delay a few communication tasks.

Probability: Moderate

Effect: Tolerable

Management strategy: The team shall perform sufficient tests before every demonstration until connection becomes efficient.

5.3 Team Risks

R007 Loss of team members

Description: The current group consists of 6 members, and losing one of them after starting the project could be a serious issue, as this would enforce the rest of the team to reallocate tasks between them, which could affect the project progressing.

Probability: Low

Effect: Serious

Management strategy: The team shall keep frequent communications within the group. The team shall also insure all group members are always informed about others' roles and tasks.

R008 Sickness of team members

Description: Sickness is expected to happen any time and for some type of sicknesses it could be hard for the sick member to complete tasks or contribute in tasks as expected. As a result, delays are usually expected in this situation.

Probability: Moderate

Effect: Moderate

Management strategy: The team shall keep frequent communications within the group. The team shall also insure all group members are always informed about others' roles and tasks. The team manager shall also ask whether any member can cover the sick member’s part.

R009 Conflicts between team members

Description: It is always difficult to contribute in a group that has conflicts between members. These disagreements could make project deliverables unsuccessful or difficult. Moreover, conflicts often affect the quality of the project in a negative way.

Probability: Moderate

Effect: Serious

Management strategy: The team manager shall ensure roles and responsibilities are well defined; transparency, discussion and open decision- making shall be applied. The team manager shall make sure each area has one manager to arbitrate.

R010 Member doesn’t contribute

Description: Team members are required to contribute in each part of the project or as allocated to each member. Member not contributing in the project is a rare case however if that happened, it is usually a serious issue that affects the progress of the project in the aspects of time and quality.

Probability: Low

Effect: Serious

Management strategy: The group manager shall guarantee fair distribution of roles and tasks according to skills and strengths. The group manager shall also ensure all members are meeting responsibilities.

R011 Cultural/Language difficulties

Description: It is a very common situation especially in a multicultural environment to find difficulties understanding each other ideas because of language and culture. Although it’s no one’s fault but this could cause misunderstandings.

Probability: High

Effect: Tolerable

Management strategy: Each member shall not hesitate to ask if there is any inconvenience and the spirit of apology shall always be present.

5.4 Requirement Risks

R012 Client changes requirements

Description: As the project is being built, the client could come up with new ideas that require changes to some of the systems’ features; therefore, this could cause certain delays of tasks and reconsiderations of the work that has been done.

Probability: Low/ Moderate

Effect: Moderate/ Serious

Management strategy: The team shall always ensure and emphasize on careful requirements elicitation; the team also shall ask for confirmation of requirements.

R013 Wrong requirements

Description: During the first few meetings with the client, the team could misunderstand what actually the client wants due to many reasons such as the client doesn’t explain the requirements properly or the team doesn’t offer the client new ideas to help specify the requirements.

Probability: Moderate

Effect: Serious

Management strategy: The team shall always ensure and emphasize on careful requirements elicitation; the team also shall ask for confirmation of requirements.

R014 Requirements not met

Description: The risk of missing to meet certain requirements could affect the project’s quality if not the whole project to be delivered. This risk has two scenarios and both of them could be really embarrassing for the team. The first case scenario is when the client discovers a requirement is not met when delivering the milestone and that will not be satisfactory. The second and the worst-case scenario is when delivering the final project with requirements missing which will seriously affect the project quality.

Probability: Moderate

Effect: Serious

Management strategy: The group shall ensure all requirements are met when delivering each milestone. Also each member of the team shall remind the other whether there is any requirement missing to guarantee project success and client’s satisfaction.

5.5 Organizational Risks

R015 Poor system design/ architecture

Description: There could a risk of constructing a bad system design or architecture; and as the team progresses further some of these flaws in the design could be noticeable, thus it will be too late for effective restructuring.

Probability: Moderate

Effect: Serious

Management strategy: The whole team shall make early discussion regarding system design, iterative process whereby changes can be incrementally made; modularity to order system and keep potential contained.

R016 Code not up to standard

Description: Unorganized and incorrect codes could confuse and slow down other team members. These mistakes could also affect other related codes, as they are dependent on each other.

Probability: Moderate

Effect: Serious

Management strategy: The group shall ensure careful testing regime, coding in pairs, peer review, and clear Software Quality Attributes

5.6 Estimation Risks

R017 Underestimated time

Description: Each phase of the project needs a fair and enough time to be completed. It is usually a huge mistake not to take tasks seriously and this could lead the team to fail delivering the project on time.

Probability: Moderate

Effect: Catastrophic

Management strategy: The team shall give and strictly follow a detailed breakdown of all tasks. The team shall be able to revise scheduling, redistribute tasks and renegotiate milestones.

R018 Overestimate group skills/ productivity

Description: Overestimating other members’ skills levels and productivity could be enough to make the team completely relaxed in regards to some important tasks in the project. It could also slow down the team’s progressing as well as delays delivering the milestones.

Probability: Moderate

Effect: Moderate

Management strategy: The team shall ensure and aim to modest goals; the team should be serious and careful regarding consideration of milestones and deliverables.

R019 Missing deadlines

Description: Delivering each milestone on time is a very critical part of the project success. If the team does not consider this risk, the team members could find themselves in a rush situation to catch up with the accumulated tasks, thus the project is very likely to be unsatisfactory.

Probability: Moderate

Effect: Serious

Management strategy: The team shall follow the project schedule which includes all due dates; major tasks and deliverables divided into smaller deliverables with evenly distributed due dates

6 Process Model

The process model that has been adopted for this particular project is Waterfall model. The Waterfall requires each stage of the project to be totally completed before starting the next stage of the project, after each stage the team can review what has been done for that stage to ensure the project is on the right path. The following diagram shows how the waterfall model works:

There are reasons why the team decided to choose the waterfall model and they are as follows:

- Simple and easy to understand and use.

- Easy to manage due to the rigidity of the model – each stage has specific deliverables and a review process.

- Project stages are processed and completed one at a time.

- Works well for smaller projects where requirements are very well understood.